MOTIF — Concept Lock Proposal

For team discussion — Week 7 decision point

# Where we are

Six interviews done, all independently pointing to the same insight: people want human-curated discovery, not algorithmic feeds. We've also gathered strong peer feedback (Teams 2, 4, 8) that we've mostly addressed, except one open item: who decides accuracy when sources disagree.

The problem right now isn't lack of ideas — it's too many. We're currently holding six-plus features (streaming, friend-matching, concert search, AR art lookup, AI outfit explanation, era/location timelines, onboarding) with none built to real depth. That's the actual risk to our mark, not creativity.

# What I'm proposing

Lock ONE flagship feature to build for real, and simulate the rest. My recommendation:

| Build for real | Era/location-grouped art & fashion timeline, with "must-know" curation |
| --- | --- |
| Simulate | Music streaming, friend-matching, concert listings, AI outfit explainer, digital art lookup |
| Still open | Moderation/dispute model — needs at least a draft proposal before Week 9 |

# Why this one

- It's the most genuinely novel thing we've discussed — no existing app does bounded, canon-aware cultural browsing by era/location.

- It directly demonstrates our SMC theory (awareness, location-awareness, anti-algorithmic curation) in a way markers can point to.

- It's actually buildable with real data — Met, Rijksmuseum, and Smithsonian all have free open-access APIs with real metadata.

- Full music streaming needs real licensing complexity we can't realistically solve this semester — simulating it is a legitimate scoping decision, not a shortcut.

# What I need from you both

- Agree or push back on this scope by [insert date] — we need this locked before Round 2 interviews go out.

- Shaz: rough feasibility check on pulling from a real museum API for the timeline.

- Pranav: draft even a rough moderation/dispute model — doesn't need to be final, needs to exist.

# Next steps

- This week: team agrees scope, drafts a working moderation answer.

- Round 2 interviews: pressure-test the narrowed scope specifically, not gather new feature ideas.

- Week 8-9: build the real timeline feature to a genuinely polished standard; keep everything else clearly simulated and labelled as such in documentation.

- Document this pivot now, while the reasoning is fresh — this becomes our strongest evidence of a user-centred design process for Week 13.